# Bug Report Summary — Sprint 1

Bugs found and fixed during Sprint 1 development and manual/regression testing. Scope: Sprint 1 stories only (US-01 through US-30 in the current backlog numbering) — no Sprint 2 items are included. Every entry below was independently confirmed against the actual code and re-verified after the fix; none are hypothetical or unconfirmed.

| Bug ID | Related Story | Severity | Found Via | Description | Root Cause | Fix | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| BUG-01 | US-01 / cross-cutting | High (security) | Code review while building US-10 (assign HM) | Every endpoint that nested a User object (login response excluded) returned the full row in JSON — including the bcrypt password hash and the password-reset token hash. Affected: assigned Hiring Manager, feedback's interviewer field, interview panelists, last-CV-reviewer, feedback audit log's editor. | Controllers used include: { user: true } (or equivalent) without ever restricting fields on the nested User. Existing tests only checked specific fields (.name, .role) and never inspected the full nested object, so it went unnoticed since early in the project. | Single global omit on the Prisma client (backend/src/prisma.ts) excluding passwordHash / resetTokenHash / resetTokenExpiresAt from every User the client ever returns, with a per-query override at only the 3 legitimate call sites in auth.controller.ts that need those fields (login, admin login, password reset). | Fixed & verified |
| BUG-02 | US-07 (CV upload) | Critical | Full regression run — every check failed, including plain login | The entire backend crashed on startup with ReferenceError: DOMMatrix is not defined, making the whole API unreachable, not just CV upload. | The PDF-parsing library's dependency chain (pdfjs-dist) calls new DOMMatrix() at module-import time as part of an optional canvas polyfill. On this machine (Windows + Node 24) the native binding it prefers failed to load, the fallback silently no-op'd instead of defining the global, and the crash happened before a single request could be handled. | backend/src/pdfEnvPolyfills.ts — defines minimal no-op stand-ins for DOMMatrix/ImageData/Path2D (only if not already present), imported as the very first line of server.ts so it runs before anything that could trigger the crash. | Fixed & verified (61/61 regression passed after fix) |
| BUG-03 | US-13 / US-14 (view & filter candidates) | Medium | Code review while building the Candidates screen | GET /candidates queried Candidate.findMany() — one row per candidate. Once a candidate applied to more than one vacancy, there was no single stage/vacancy to show on their row, so the list was structurally wrong for that case. | The endpoint was written before multi-vacancy applications were supported, and never revisited when CandidateApplication (not Candidate) became the source of stage/vacancy data. | Reworked to query CandidateApplication.findMany() instead — one row per application, so a candidate with 2 applications correctly renders as 2 rows, each with its own stage and vacancy. | Fixed & verified |
| BUG-04 | US-17 (record interview feedback) | Medium | Wireframe review flagged it; sat unbuilt for several sessions before being caught again in a later audit | The feedback score field was documented everywhere as a 1–10 rating, but the API accepted any number at all — negative, zero, 9999, or a decimal like 7.5. | submitFeedback and updateFeedback only checked that a score was present, never that it was in range. | Added isValidScore() (whole number, 1–10 inclusive) in feedback.controller.ts, applied to both submit and edit, returning 400 with a clear message otherwise. | Fixed & verified |
| BUG-05 | US-17 (record interview feedback) | Medium | Code review while building the Interviewer frontend | Nothing stopped an Interviewer from submitting feedback for an interview scheduled in the future — i.e. one that hadn't happened yet. | submitFeedback had no check against the interview's scheduledAt time. | Added a time-gate: interview.scheduledAt must be in the past, else 400 ("This interview hasn't taken place yet"). | Fixed & verified |
| BUG-06 | US-17 / US-22 (feedback recording & shared visibility) | High | Code review while building the Interviewer frontend | Any Interviewer could see a peer panelist's score and comments before submitting their own — no role scoping existed on the feedback-listing endpoints at all. | listFeedbackForInterview / listFeedbackForVacancy had no role check, directly conflicting with the intent that peer feedback should only be shared with the Hiring Manager (US-22), not other Interviewers. | Both endpoints now scope to interviewerId = the caller's own id when the caller's role is INTERVIEWER; HR/HM/Management/Leadership are unaffected and still see everyone's feedback. | Fixed & verified |
| BUG-07 | US-05 (vacancy management) | Low–Medium | Full regression run — target-fill-date checks failing | Setting or clearing a vacancy's target fill date threw PrismaClientValidationError: Unknown argument targetFillDate, even though the database column existed and the migration was already applied. | The Prisma migration was in sync, but the generated Prisma Client (backend/generated/prisma) had not been regenerated since the field was added — its TypeScript types never picked up the new column. | npx prisma generate + a full backend restart (a code save alone doesn't reload the generated/ folder). | Fixed & verified |

Note: BUG-01, BUG-03, BUG-05, and BUG-06 were caught through direct code review rather than a scripted manual test case — several bug classes (data leaking through a nested object, a missing time check, a missing role check) don't produce a visibly wrong result in the UI, so they wouldn't have been caught by clicking through the app alone. All seven are additionally covered by the automated regression suite (160+ checks) so they cannot silently reappear.