# Bug Report Summary — Sprint 2 (Additions & Fixes)

Bugs found and fixed during Sprint 2 feature additions and regression testing after the Sprint 1 bug report. Scope: this session's Sprint 2 work (Management, Leadership, IT Admin, HR Interviews, real email delivery, interview reminders, duplicate candidate detection, notification templates, in-app notifications, and the real forgot/reset-password flow) -- Sprint 1 items are documented separately in Sprint1_Bug_Report_Summary.docx. Every entry below was independently confirmed against the actual code and re-verified after the fix; none are hypothetical or unconfirmed.

| Bug ID | Related Story | Severity | Found Via | Description | Root Cause | Fix | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| BUG-08 | US-04 / US-05 (vacancy management) | Medium | Manual testing -- entering a long paragraph into a vacancy's Requirements/Preferred Skills field | Vacancy.requirements and Vacancy.preferredSkills were declared as plain String (MySQL VARCHAR(191)) instead of TEXT, so any entry over 191 characters crashed Create/Edit Vacancy with a "value too long for column" error instead of saving -- despite both fields being rendered as multi-line textareas clearly meant for long-form text. | Schema fields were never given @db.Text like the neighboring description field; nobody had typed a long enough paragraph into either field before to trigger it. | Added @db.Text to both fields; migration widen_vacancy_text_fields applied (safe, additive, no data loss). | Fixed & verified |
| BUG-09 | US-37 / US-38 (reports, PDF export) | High | User-reported -- PDF download failed (ERR_FAILED) when exporting the Management "Hiring Summary" report | Exporting any of the 8 report types (4 Management + 4 Leadership) could produce a corrupted, unopenable PDF download whenever the underlying data fetch failed partway through. | getReportPdf in both management.controller.ts and leadership.controller.ts set the PDF response headers and began streaming (doc.pipe(res)) before the async data fetch had completed; if that fetch (or a drawing call using its result) threw, the catch block tried to send a second, JSON error response on top of an already-started binary stream, corrupting the file. | Split into two phases in both controllers: fetch all report data first (clean JSON 500 on failure, no headers sent yet), then set headers and stream only once the data is confirmed valid. Regression-tested with an automated Vitest suite asserting headers are never set when the fetch phase throws. | Fixed & verified |
| BUG-10 | US-11 / US-12 (interview scheduling & notifications) | Low-Medium | User-reported screenshot -- interview time showing as an ambiguous raw "12:07" | The Interviews calendar's day panel showed a bare start time with no AM/PM marker and no end time, using whatever hour format the browser/OS locale defaulted to (24-hour on the reporting machine), giving no sense of how long the interview runs. | toLocaleTimeString() was called with no explicit hour12 flag, silently falling back to the locale default; there was also no computed end time since InterviewSlot has no separate duration field. | Added formatSlotTimeRange(): an explicit 12-hour AM/PM format with a computed 60-minute end time (the standard slot length already assumed elsewhere), e.g. "9:00 AM - 10:00 AM". Covered by an automated unit test. | Fixed & verified |
| BUG-11 | US-01 (secure login) / password reset | Medium (security-adjacent) | Code review while wiring real SMTP delivery | The forgot-password endpoint is deliberately designed to respond identically whether or not an email has an account (so the response can't be used to enumerate real accounts) -- but its email-send call was not wrapped in a try/catch like every other notification send-site. Once real SMTP delivery was wired in (replacing a console-log stub that could never fail), a real send failure would throw past the handler, returning a 500 instead of the generic message and breaking that security property. | Missed defensive wrapping at this one call site; invisible before because the previous email stub could never throw. | Wrapped the send in try/catch, logging failures server-side while still always returning the generic response to the client. | Fixed & verified |
| BUG-12 | N/A (UI/branding, cross-cutting) | Low (visual only) | User-reported screenshot -- Altrium logo showing a colored fringe with OS/browser dark mode enabled | The AltriumLogo SVG (solid-fill polygon, no dark-mode-aware styling) rendered with a colored edge artifact when the user's OS/browser "force dark mode for unsupported pages" heuristic kicked in. | The page had a CSS-level color-scheme: light signal (index.css) but not the earlier-available HTML <meta name="color-scheme"> tag some browsers check before page CSS is even parsed, so the forced-dark color-inversion pass still ran on the logo's solid fills. | Added <meta name="color-scheme" content="light"> to frontend/index.html. | Fixed & verified |
| BUG-13 | US-01 (secure login) / forgot password | High (would break in production) | Code review while wiring the frontend up to the already-existing backend forgot/reset-password endpoints | The Login page never actually called the forgot-password endpoint (it just toggled a static "not built into the interface yet" message). While wiring it up, the endpoint's own resetLink was found to be hardcoded to http://localhost:5173 -- correct for local dev only, and would have silently emailed broken reset links to real users the moment the app is deployed anywhere else. | auth.controller.ts's forgotPassword built the reset link from a literal string instead of an environment-aware base URL; nobody had noticed because the frontend never triggered a real send before this round. | Added a FRONTEND_URL environment variable (documented in backend/.env.example), defaulting to the existing localhost:5173 value when unset so local dev behavior is unchanged -- must be set to the real deployed origin in production. | Fixed & verified |
| BUG-14 | N/A (UI, cross-cutting) | Medium (feature unusable on affected pages) | User-reported screenshot -- notification dropdown visibly cut off | The notification bell and its dropdown lived inside each role's sidebar <aside>, so the dropdown's own position: absolute was constrained by the sidebar's width/edge instead of the full browser viewport -- the dropdown list was clipped and partly unreadable. | The dropdown's positioning context was its sidebar container, not the page; every role layout had the same bug independently since each mounts its own copy of the sidebar. | Moved the bell to position: fixed at the viewport's top-right corner (NotificationBell.css) so it renders identically regardless of which layout mounts it, with its dropdown opening fully on-screen. | Fixed & verified |
| BUG-15 | SCRUM2-31 (in-app notifications) / real email delivery | Low (cosmetic, no data at risk) | Self-caught while writing this round's automated Vitest coverage for the new HTML email renderer (mailer.test.ts) | The HTML email layout was meant to render a link-only line (e.g. the password reset link) as a clickable button. The detection check tested whether an ENTIRE paragraph was nothing but a URL -- but every real template puts the link on its own line within the SAME paragraph as its lead-in sentence (e.g. "Use this link to reset your password:\n{{resetLink}}", one blank-line-separated paragraph, not two). That condition never matched any real template, so the button never actually rendered for any real email -- only a plain inline link did. | The bare-URL check operated on whole paragraphs instead of individual lines within a paragraph, and this was never actually exercised end to end against real template text before being described as working. | Rewrote the check to operate line-by-line within each paragraph: a lead-in sentence and its link line are now correctly split into a text block followed by a separate button block. Pinned down with new mailer.test.ts cases using the exact two-line-in-one-paragraph shape every real template actually uses. | Fixed & verified |
| BUG-16 | SCRUM2-30 (duplicate candidate detection) | Medium (silent failure mode) | Code review during SCRUM2-30 scope discussion | The "candidate already exists" flow relied on the frontend catching a raw Prisma P2002 database constraint-violation error and pattern-matching its message text (/already exists/i) to decide whether to silently re-apply the candidate instead of creating a duplicate. This is a message-text contract with no compiler or test enforcement -- a future Prisma version, locale, or wording change could break it silently -- and it gave HR no visibility that a match had even happened, since it only ever showed up as a side effect of a database error. | No explicit up-front duplicate check existed; the "duplicate" case was only ever discovered reactively, after the database had already rejected the insert. | Added an explicit prisma.candidate.findUnique({ where: { email } }) lookup before creating a candidate, returning a structured matched list that the frontend now shows as a named, worded toast -- no error-text inference involved. | Fixed & verified |

Note: BUG-11, BUG-13, and BUG-16 were all caught through code review, not a scripted manual test case -- each is a case where the code produces no visibly wrong result under normal conditions (a rarely-failing call with no try/catch, a link that still "works" just not as intended, an error-message-text dependency that hasn't broken yet), so none would have been caught by clicking through the app. BUG-15 was caught while writing this round's own automated test coverage, before it was ever reported by anyone -- a concrete example of tests surfacing a real defect rather than just confirming known-good behavior. BUG-09 and BUG-10 remain covered by the earlier Vitest suite; BUG-15's exact fix is now pinned down by this round's new mailer.test.ts cases, so it cannot silently regress without a test failing first. BUG-13 and BUG-16 are environment-config and data-flow fixes respectively, not unit-testable in isolation -- their regression coverage is the new manual test cases TCI-140, TCI-146-149 in Sprint2_Additions_Manual_Test_Cases.docx.