# Altrium HR — Product Backlog

Reconciled against the Acceptance Criteria doc's US-01–US-50 numbering. Sprint assignment reflects the decided principle: Sprint 1 is the core pipeline that must visibly work across every role in a demo; Sprint 2 is analytics, admin polish, and anything not on the critical path.

Regenerated from the actively-maintained implementation table. This revision: US-16/US-17/US-23 (Interviewer: My Interviews, My Candidates, Feedback screens) moved from Built (backend) to fully Built, closing the last open Sprint 1 item -- plus a new server-side time gate on feedback submission and a fix restricting feedback visibility to an interviewer's own submissions (US-25 is Hiring-Manager-only). Sprint 1 is now fully complete across every role.

| # | ID | Title | Role | Sprint | Status | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | US-01 | Login securely | All | Sprint 1 | Built | JWT auth, HR/IT Admin two-door login (/auth/login, /auth/admin-login). |
| 2 | US-02 | User account management | IT Admin | Sprint 1 | Built | Users CRUD, activate/deactivate, role assignment -- full frontend (Users page) and backend, regression-confirmed. |
| 3 | US-03 | Role-based access control | IT Admin | Sprint 1 | Built | requireRole middleware enforced on every route; role-assignment control now has a frontend UI. |
| 4 | US-21 | Recruitment activity audit logs | IT Admin | Sprint 1 | Built | All 8 event types wired (vacancy/CV/feedback/interview/notification/account/role events). Frontend: filterable Audit Logs page. Not in the previous backlog at all despite being fully built -- added here. US-43 is a near-duplicate of this story and intentionally doesn't get its own row. |
| 5 | US-04 | Job vacancy management | HR | Sprint 1 | Built | Create/edit/close + duplicate title+department validation. |
| 6 | US-05 | Configurable interview stages per vacancy | HR | Sprint 1 | Built | Per-vacancy HR-configurable rounds, edit-lock once used, empty-rounds dead end. Confirmed via regression (91/91). Frontend: Interview Stages section on the Vacancies page (add/rename/remove rounds, locked once any candidate has entered one). |
| 7 | US-06 | Individual CV upload | HR | Sprint 1 | Built | Two-phase extract-then-confirm flow with HR review step. |
| 8 | US-07 | Bulk CV upload | HR | Sprint 1 | Built | Same endpoint accepts multiple files in one request. |
| 9 | US-08 | Centralized candidate database | HR | Sprint 1 | Built | Single Candidate table, no per-vacancy siloing. |
| 10 | US-09 | Candidate shortlisting | HR | Sprint 1 | Built | Shortlist/reject via the stage field, now with a real frontend -- Candidates page shows a derived 3-state status badge plus inline Shortlist/Reject buttons. |
| 11 | US-10 | Assign interview panel | HR | Sprint 1 | Built | Vacancy-level interviewer pool, validated at scheduling time. Frontend: Interview Panel section in Edit Vacancy. |
| 12 | US-11 | Interview scheduling | HR | Sprint 1 | Built | Date/time/panel/round + scheduling-conflict check, plus a server-side stage gate (candidate must be Shortlisted). Frontend: Schedule Interview form in the Candidates page. |
| 13 | US-12 | Interview invitation emails | HR | Sprint 1 | Built | Sent to candidate and all panelists on scheduling. |
| 14 | US-13 | View all candidates | HR | Sprint 1 | Built | Endpoint now returns one row per candidate-application (fixed the earlier per-candidate bug). Frontend: Candidates page with search, Stage/Vacancy filters, CV view. |
| 15 | US-14 | Candidate search/filter by vacancy, stage, score, status | HR | Sprint 1 | Built | All 4 filters now real: search, Vacancy, Stage (server-side, debounced), a Status filter (Unreviewed/Active/Rejected -- coarser than Stage, e.g. Active spans Shortlisted+Hired), and a Min. Score filter wired to the backend's existing minScore param. |
| 16 | US-15 | Last reviewed CV tracking | HR | Sprint 1 | Built | Updated automatically on every CV view. |
| 17 | US-16 | View assigned candidates + CVs before interview | Interviewer | Sprint 1 | Built | listMyInterviews/listMyCandidates + authenticated CV download, now with a full frontend -- My Interviews and My Candidates pages (all-time scope, regardless of outcome). |
| 18 | US-17 | Interview feedback recording (rating + comments) | Interviewer | Sprint 1 | Built | Score validated server-side (whole number, 1-10) on submit and edit, plus a new time gate (feedback can't be submitted before the interview happens). Full frontend: Feedback screen reached from My Interviews. |
| 19 | US-19 | Stage progression recommendation | Hiring Manager | Sprint 1 | Built | Binding ADVANCE/DO_NOT_PROGRESS model, now with a full frontend -- HM's Pending Decisions page lists ready-for-decision applications with a Review modal. |
| 20 | US-22 | Candidate record retention after vacancy closure | HR | Sprint 1 | Built | No cascade delete; candidates persist after a vacancy closes. |
| 21 | US-23 | Feedback edit restriction (own feedback only) | Interviewer | Sprint 1 | Built | Score range validated on edits too. Full frontend: the Feedback screen's Reason field appears only in edit mode, same form as create. |
| 22 | US-24 | Feedback modification history | Interviewer | Sprint 1 | Built | Separate FeedbackAuditLog table. |
| 23 | US-25 | Shared interview feedback visibility | Hiring Manager | Sprint 1 | Built | HM can view feedback from other interviewers on the same vacancy, now with a real frontend -- Pending Decisions' Review modal shows a per-round, per-interviewer breakdown (name + score + comment). Also closed a related gap: plain Interviewers could previously see a peer panelist's feedback with no role scoping at all -- now correctly restricted to their own, since this story is HM-only. |
| 24 | US-28 | Selection/rejection emails | HR | Sprint 1 | Built | Sent automatically on hiring decision. |
| 25 | US-30 | Active vacancies dashboard | Management | Sprint 1 | Built | New department-scoped Management Dashboard -- KPI tiles, Recruitment Progress breakdown, Department Vacancies table. This is the "minimal KPI screen" -- Candidate Progress/Upcoming Interviews/a dedicated Reports tab remain Sprint 2. |
| 26 | US-32 | Recruitment KPI monitoring | Management | Sprint 1 | Built | Open-vacancy count + avg time-to-hire, now on the Management Dashboard's KPI tiles (department-scoped), not just the org-wide reports endpoint. |
| 27 | US-37 | Vacancy-specific reports | Management | Sprint 1 | Built | Now has a real UI entry point -- "View PDF" on the Management Dashboard's Department Vacancies table. |
| 28 | US-38 | Report export as PDF | Management | Sprint 1 | Built | Branded PDF export -- same new UI entry point as US-37. |
| 29 | US-34 | Org-wide recruitment dashboard | Leadership Management | Sprint 1 | Built | The Recruitment Overview tab (KPIs + round-by-round breakdown) satisfies this story's literal scope -- built, reusing the existing org-wide /reports/kpis and /reports/stage-monitoring endpoints, no new backend needed. The other 4 wireframe tabs map to separate stories (US-35, US-36/US-49 below), which correctly stay Sprint 2/Not Built. |
| 30 | US-47 | Complete candidate application history across vacancies | HR | Sprint 1 | Built |  |
| 31 | US-48 | Candidate comparison for hiring decisions | Hiring Manager | Sprint 1 | Built | Auto-selects the top 5 shortlisted candidates by latest-round score, now with a full frontend -- ranking chart, score distribution histogram, top-3 comments panel. |
| 32 | US-26 | Automated review reminders | HR / Interviewer | Sprint 2 | Built | Delivered ahead of schedule, reinterpreted as manual rather than automated: HR sees Pending CV Review (any Applied application) on the new Follow-ups page and acts directly; Pending Feedback gets a manual, editable-template Send Email reminder. |
| 33 | US-27 | Interview reminder emails (before scheduled time) | HR | Sprint 2 | Not Built | Only the at-scheduling-time invitation exists; no reminder job. |
| 34 | US-29 | Pending follow-up visibility | HR | Sprint 2 | Built | Delivered ahead of schedule alongside US-26 -- the /hr/follow-ups page. Both derived on read, nothing stored as "pending." |
| 35 | US-31 | Candidate count per stage | Management | Sprint 2 | Not Built | Dedicated aggregation view beyond the basic KPI screen. |
| 36 | US-33 | Bottleneck identification (time in stage) | Management | Sprint 2 | Built | Already built and working -- fine to ship early if time allows, grouped with Management's deeper reporting. |
| 37 | US-35 | Cross-department performance monitoring | Leadership Management | Sprint 2 | Not Built | Needs the Best Fill Rate + Fastest Hiring endpoints (Department Performance tab). |
| 38 | US-36 | Historical recruitment trends | Leadership Management | Sprint 2 | Not Built | Eight-Month Hiring Trend endpoint (Hiring Trends tab). |
| 39 | US-39 | Gmail integration for automated emails | IT Admin | Sprint 2 | Not Built | Infra swap (real SMTP transport). Not visible in a demo -- console-logged emails are sufficient for Sprint 1. |
| 40 | US-42 | Configurable notification templates | IT Admin | Sprint 2 | Not Built |  |
| 41 | US-44 | Automatic system backups | IT Admin | Sprint 2 | Not Built | Infra/ops-level -- scope needs clarifying before treating as an app feature. |
| 42 | US-45 | System performance monitoring | IT Admin | Sprint 2 | Not Built |  |
| 43 | US-46 | Duplicate candidate detection | HR | Sprint 2 | Not Built | CV+vacancy and CV+email cross-vacancy matching decided, not built. |
| 44 | US-49 | Hiring trend dashboard (time-to-hire, efficiency) | Leadership Management | Sprint 2 | Not Built | Same underlying gap as US-36 -- one endpoint likely serves both. |
| 45 | US-50 | Multi-channel notifications (in-app + email) | Interviewer | Sprint 2 | Partial | Email channel fully built. In-app channel scoped but not built. |

Status legend

■  Built — working end-to-end (backend + frontend), verified.

■  Built (backend) — backend complete and verified; frontend screen still needed.

■  Partial — some of the mechanism exists but the story isn't fully satisfied yet.

■  Not Built — no implementation yet.

Removed / non-existent items

US-18 recommended for deletion from both this backlog and the AC doc -- its actual body duplicates US-23 ("edit own feedback") almost exactly, not a real separate story. US-20, US-40, and US-41 don't exist in the AC doc at all (a genuine numbering gap, not a formatting artifact) -- nothing to schedule for them. US-43 (system-wide audit logging) overlaps almost completely with US-21 above and intentionally shares that one row instead of duplicating it.