# Story Implementation Table — Altrium HR Backend

Built from the actual Acceptance Criteria doc (Acceptance criteria (4).docx, US-01–US-50) against the real backend code, not from memory. Two things surfaced while building this that are worth flagging before you trust the doc set:

## Doc findings surfaced while building this table

1. The Product Backlog only goes to item 44, but the AC doc goes to US-50. They were never reconciled — some AC stories (US-42, US-44, US-45 etc.) have no matching backlog row at all. (Now fixed in docs/Product-Backlog.docx, which reconciles all 45 real stories against the full US-01–US-50 numbering.)

2. US-18 as written is not "numerical vs descriptive ratings" — its actual body says "I want to edit submitted feedback for a specific applicant," which duplicates US-23 almost exactly. This confirms the earlier deletion call was right, not just a guess.

3. US-20 is not just a numbering gap — it's a deleted feature. The raw team backlog and Manual_Test_Cases.docx both still carry it: "As an Interviewer, I want to update candidate progression stages after each interview" (TCI-44/45/46, "Candidate progression updates"). It's absent from the AC doc because it was superseded by the US-19 redesign (HM's binding recommendation is now the only way a stage changes) — someone pulled it from the AC doc but never cleaned it out of the backlog/test-case docs. Fixed in the regenerated Manual Test Cases docs (collapsed to one row marked SUPERSEDED, kept only for traceability).

4. US-40 and US-41 don't exist in the doc at all (not a formatting artifact, checked) — no corresponding story anywhere, backlog or test cases.

5. Doc-vs-build drift found during a full audit against Manual_Test_Cases.docx, the AC doc text, and the live regression suite: US-02's account-deactivation message and every US-01 negative-login test case quote "Incorrect username or password" — the real, deliberate error text is the generic "Invalid email or password" (same message for wrong password *and* deactivated account, by design — avoids leaking account status). US-02 also requires a phone number for user creation; User has no such field. US-19's AC/test language ("recommendation... stage not changed") describes the old advisory model; the real one is binding. US-25's AC text says "department"; the real scoping (and its own paired test case) is per-vacancy. US-26's test cases assume an automatic 2-week timer; the real system is 100% manual (HR-triggered). US-31's fixed "7 recruitment stages" list no longer exists post-US-05-redesign (now 4 anchors + variable per-vacancy rounds). US-37's AC text says reports require a closed vacancy; the real endpoint (and its own test case) allows open-or-closed. US-48's test cases assume manual multi-candidate selection; the real build auto-picks the top 5 by score. Fixed in the regenerated Manual Test Cases docs; AC doc corrections tracked separately.

Status legend: Built (working, verified this project), Partial (some of the mechanism exists but the story isn't fully satisfied), Not Built, Blocked (can't be built until a dependency exists), Delete (redundant/garbled, recommend removing from both docs).

| ID | Title | Role | Status | Notes |
| --- | --- | --- | --- | --- |
| US-01 | Login securely | All | Built | JWT auth, two-door login (/auth/login, /auth/admin-login) |
| US-02 | User account management | IT Admin | Built | /api/users CRUD + activate/deactivate, IT-Admin-gated, self-lockout guards, confirmed via regression run (91/91). Frontend now built: Users page with filters, create (with initial password field), profile edit, role change, activate/deactivate -- self-action buttons disabled client-side to match backend guards. |
| US-03 | Role-based access control | IT Admin | Built | requireRole middleware + Role enum enforced on every route. Role *assignment* (PATCH /api/users/:id/role) has a real frontend control now (inline role-change modal on the Users page). |
| US-04 | Job vacancy management | HR | Built | Create/edit/close + duplicate-title+department validation |
| US-05 | Configurable interview stages per vacancy | HR | Built | Fully rebuilt: 4 fixed anchors (APPLIED/SHORTLISTED/HIRED/REJECTED) + per-vacancy VacancyStage table, round CRUD (/vacancies/:id/stages), edit-lock once any candidate enters a round, empty-rounds dead-end (no auto-seeded default), HIRE gated on the vacancy's actual final round. Confirmed via regression (91/91, dedicated section 5b). Frontend: Interview Stages section on the Vacancies page (add/rename/remove rounds, locked state shown once any candidate has entered one) -- this row was stale, the frontend has actually existed since earlier in the project. |
| US-06 | Individual CV upload | HR | Built | Real PDF upload (cv-extract → cv-confirm), auto-extracts name/email/phone, HR reviews/edits before save. Old JSON-metadata createCandidate endpoint has since been deleted — this is now the only path. Frontend: Upload CV modal on the Candidates page (pick vacancy + files → review/edit extracted fields → confirm & apply). |
| US-07 | Bulk CV upload | HR | Built | The same cv-extract endpoint accepts multiple files in one request, satisfying this without a separate flow — matches the merge decision. Old CSV-metadata bulkUploadCandidates endpoint has since been deleted. Same Upload CV modal handles multi-file selection. |
| US-08 | Centralized candidate database | HR | Built | Single Candidate table, no per-vacancy siloing |
| US-09 | Candidate shortlisting | HR | Built | Shortlist/reject via the stage field (APPLIED→SHORTLISTED/REJECTED), now with a real frontend: Candidates page shows a derived 3-state Status badge (yellow/red/green) plus inline Shortlist/Reject buttons on Applied rows. |
| US-10 | Assign interview panel | HR | Built | Vacancy-level interviewer pool assignment. Frontend: "Interview Panel" section added to the Edit Vacancy modal (add/remove staff, sourced from the new HR-facing /api/staff lookup -- see US-19 note on why that endpoint exists). |
| US-11 | Interview scheduling | HR | Built | Date/time/panel/stage + scheduling-conflict check (409 on double-booking) + server-side stage gate (candidate must be SHORTLISTED -- covers both "just shortlisted" and "already mid-interview" since stage doesn't change between rounds). Frontend: Schedule Interview form inside the Candidates page's application detail modal (round/date-time/panel in one form, panel checklist scoped to the vacancy's assigned pool, matches the confirmed single-form design over a wizard). |
| US-12 | Interview invitation emails | HR | Built | Sent to candidate + all panelists on scheduling |
| US-13 | View all candidates | HR | Built | GET /candidates now returns one row per candidate-application (was per-candidate, broke once a candidate applied to 2+ vacancies). Candidates page: search, Stage/Vacancy filters, Vacancy column, CV view (authenticated blob fetch). |
| US-14 | Candidate search/filter by vacancy, stage, score, status | HR | Built | Frontend now has all 4 filters: search, Vacancy, Stage (server-side, debounced), plus a real Status filter (Unreviewed/Active/Rejected -- a coarser grouping than Stage, e.g. "Active" spans both Shortlisted and Hired, applied client-side since it's derived) and a Min. Score filter wired to the backend's existing minScore param (server-side). Found and fixed a real gap while building this: GET /candidates had zero regression coverage before now. |
| US-15 | Last reviewed CV tracking | HR | Built | lastCvReviewedByUserId/lastCvReviewedAt, updated on every CV view |
| US-16 | View assigned candidates + CVs before interview | Interviewer | Built | listMyInterviews/listMyCandidates + the authenticated CV download endpoint, now with a real frontend: My Interviews and My Candidates pages (all-time scope, regardless of outcome, per the wireframe review). |
| US-17 | Interview feedback recording (rating + comments) | Interviewer | Built | Score validated server-side (whole number, 1-10) on both submit and edit. Frontend built: Feedback screen (breadcrumb from My Interviews), Score 1-10 + Comments, blocked with an inline message if the interview hasn't happened yet (new server-side time gate). |
| US-18 | (garbled — actually duplicates "edit own feedback") | Interviewer | Delete | Not a real gap; recommend removing from both AC and backlog, functionality already covered by US-23 |
| US-19 | Stage progression recommendation | Hiring Manager | Built | Binding HM-recommendation model (POST /applications/:id/recommendation), no standalone stage-PATCH exists. A HM must actually be assigned to an application first (PATCH /applications/:id/assign-hm) -- that per-application assignment now has an HR-side frontend control in the Candidates page's detail modal, sourced from a new GET /api/staff endpoint (HR-facing, active Interviewer/Management/Hiring Manager users only -- deliberately separate from the IT Admin-only /api/users, which HR can't call). Frontend now built on the HM side too: Pending Decisions page (GET /hiring-manager/pending-decisions) lists applications ready for a decision (all current-round feedback in) with a Review modal that shows Proceed/Do Not Proceed for non-final rounds or Hire/Reject at the final round. |
| US-21 | Recruitment activity audit logs | IT Admin | Built | All 8 event types now wired (vacancy created/edited/closed, CV uploaded, feedback submitted, interview scheduled, notification sent, account created, account deactivated, role changed). Frontend viewer now built: filterable by action/entity/date range, flags the backend's 200-row cap when hit. |
| US-22 | Candidate record retention after vacancy closure | HR | Built | No cascade delete; verified candidates persist after closing a vacancy |
| US-23 | Feedback edit restriction (own feedback only) | Interviewer | Built | Frontend: the Feedback screen's Reason field appears only in edit mode (same form, not a separate screen), per the wireframe review. |
| US-24 | Feedback modification history | Interviewer | Built | Separate FeedbackAuditLog table, deliberately not merged into the generic AuditLog |
| US-25 | Shared interview feedback visibility | Hiring Manager | Built | HM can view feedback from other interviewers on the same vacancy, now with a real frontend -- Pending Decisions' Review modal shows a per-round, per-interviewer breakdown (name + score + comment), not just an anonymized current-round comment list. Also closed a related gap while building the Interviewer screens: listFeedbackForInterview/listFeedbackForVacancy had no role scoping at all, letting a plain Interviewer see a peer panelist's feedback before submitting their own -- now scoped to "own feedback only" for the INTERVIEWER role, since this story is explicitly HM-only. |
| US-26 | Automated review reminders | HR/Interviewer | Built | Reinterpreted as manual, not automated, per the locked spec: HR sees Pending CV Review (any APPLIED application) on the new Follow-ups page and acts directly (Shortlist/Reject) -- no email needed there, HR is both actor and reviewer. Pending Feedback (interviews that happened with panelists who haven't submitted) gets a manual Send Email reminder, confirm-then-editable-template-then-send. GET /api/follow-ups, POST /interviews/:id/panelists/:userId/remind. |
| US-27 | Interview reminder emails (before scheduled time) | HR | Not Built | Only the invitation email at scheduling time exists; no pre-interview reminder job |
| US-28 | Selection/rejection emails | HR | Built | Sent on hiring decision, NOTIFICATION_SENT audit-logged |
| US-29 | Pending follow-up visibility | HR | Built | /hr/follow-ups page: Pending CV Review + Pending Feedback sections, both derived on read (nothing stored as "pending"). Closed-vacancy follow-ups stay visible with a marker; resolved items (shortlisted/rejected CV, submitted feedback, or the application reaching HIRED/REJECTED) drop off automatically. |
| US-30 | Active vacancies dashboard | Management | Built | New GET /management/dashboard endpoint, department-scoped to the Management user's own User.department (matches Vacancy.department). Frontend: Management Dashboard with KPI tiles, Recruitment Progress breakdown, and a Department Vacancies table (On Track/Delayed/Overdue via the shared fillTimelineStatus, plus a per-vacancy PDF report link). Scope note: this is the "minimal KPI screen" from the task list, not the full 5-tab Management wireframe -- Candidate Progress, Upcoming Interviews, and a dedicated Reports tab are still Sprint 2. |
| US-31 | Candidate count per stage | Management | Not Built | No dedicated aggregation endpoint confirmed for this specific view |
| US-32 | Recruitment KPI monitoring | Management | Built | Open-vacancy count + avg time-to-hire, now also on the department-scoped Management Dashboard's KPI tiles, not just the org-wide /reports/kpis endpoint. |
| US-33 | Bottleneck identification (time in stage) | Management | Built | Stage-progression/time-in-stage metrics added to reports |
| US-34 | Org-wide recruitment dashboard | Leadership | Built | The Recruitment Overview tab specifically satisfies this story's literal scope ("org-wide recruitment dashboard") -- the other 4 tabs of Leadership's 5-tab wireframe (Recruitment Progress, Department Performance, Hiring Trends, Export Reports) map to separate AC stories (US-35, US-36/US-49) that correctly stay Not Built below, not to this one. Built: LeadershipLayout + RecruitmentOverviewPage, reusing the existing org-wide /reports/kpis and /reports/stage-monitoring endpoints (no new backend needed -- same endpoints Management's regression coverage already exercises, no role gate beyond requireAuth). KPI tiles (open vacancies, applications received, interviews scheduled, hires, rejected, avg. time-to-hire) + a round-by-round Recruitment Progress breakdown, org-wide (not department-scoped, unlike Management -- Leadership's seeded account has no department). |
| US-35 | Cross-department performance monitoring | Leadership | Not Built | Department-level KPI aggregation endpoint not built |
| US-36 | Historical recruitment trends | Leadership | Not Built | Same gap as US-49 below — one endpoint would likely serve both |
| US-37 | Vacancy-specific reports | Management | Built | Now has a real UI entry point -- "View PDF" on the Management Dashboard's Department Vacancies table -- not just a raw endpoint. |
| US-38 | Report export as PDF | Management | Built | PDF export only — Excel export explicitly not built. Same UI entry point as US-37. |
| US-39 | Gmail integration for automated emails | IT Admin | Not Built | Confirmed via live backend output: every email currently prints as "DEV EMAIL (not actually sent)" to the console. sendEmail() abstraction is in place and used everywhere it needs to be, but no real SMTP/Gmail integration is wired in yet — just needs the actual transport swapped in |
| US-42 | Configurable notification templates | IT Admin | Not Built |  |
| US-43 | System-wide audit logging | IT Admin | Built | Functionally the same status as US-21 (same endpoint, same frontend screen) — these two stories overlap almost completely and should probably be merged or de-duplicated in the docs |
| US-44 | Automatic system backups | IT Admin | Not Built | Infra/ops-level, not application code — worth clarifying scope before treating as a backend task |
| US-45 | System performance monitoring | IT Admin | Not Built |  |
| US-46 | Duplicate candidate detection | HR | Not Built | CV+vacancy and CV+email cross-vacancy matching decided, not built |
| US-47 | Complete candidate application history across vacancies | HR | Built |  |
| US-48 | Candidate comparison for hiring decisions | Hiring Manager | Built | compareApplicationsForVacancy was already built backend-only; now has a real frontend too (GET /hiring-manager/vacancies/:id/comparison + Candidate Comparison page) -- auto-selects the top 5 shortlisted candidates by latest-round score, with a ranking chart, score distribution histogram, and top-3 comments panel. |
| US-49 | Hiring trend dashboard (time-to-hire, efficiency) | Leadership | Not Built | Historical month-by-month trend endpoint not built |
| US-50 | Multi-channel notifications (in-app + email) | Interviewer | Partial | Email channel fully built; in-app notification channel decided (in-app-only scope) but not built. Note: the AC text itself says "within the application as well through email," which conflicts with the in-app-only scope decision — this is one of the doc corrections still outstanding. |

## Rough tally

Built: 33 · Partial: 2 · Not Built: 10 · Delete: 1 (out of 46 numbered stories, US-20/40/41 don't exist in the doc). "Built" here means backend only unless noted — see the frontend completion note the user asked for separately in chat.