# Altrium HR — Project Risk Register

All risks identified across Cybersecurity, Technical, Operational, Financial, Legal, and Ethical categories, grounded in the current codebase and project documentation.

| Risk ID | Risk Description | Risk Category | Risk Likelihood | Risk Analysis (Impact) | Risk Mitigation | Risk Priority | Risk Ownership | Risk Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R-01 | The system creates backup files of the database, including candidate personal information and staff passwords. These backup files are not encrypted and are stored on the server for 14 days with limited protection. | Cybersecurity | Medium | High — one leaked backup exposes every candidate's data and every password hash at once. | Encrypt backups at rest; restrict directory permissions; confirm .gitignore excludes the backups folder; move to an access-controlled encrypted bucket long-term. | High | Developer | Resolved -- backups verified encrypted at rest, directory permissions restricted (see backupJob.ts) |
| R-07 | Important security keys and email login details are stored as plain, unprotected text in the system's configuration files, and there is no process to update or change them regularly. | Cybersecurity | Medium | High — a leaked secret allows session forgery or email account takeover. | Rotate secrets before any real use; never screen-share the environment-variables panel; use a secrets manager if this goes beyond coursework. | High | Developer | Resolved -- all 16 live user passwords rotated via rotate-all-passwords.mjs against Aiven (2026-09-23) and JWT_SECRET rotated on Render (redeployed, invalidating prior sessions). Note: the environment-variables panel was screen-shared once during this process, contrary to the mitigation above -- flagged and corrected rather than hidden; no further reveals were made. |
| R-08 | It is not yet confirmed whether the login and password reset pages limit how many times someone can try to log in. Without this limit, an attacker could repeatedly guess passwords or reset codes. | Cybersecurity | Unconfirmed | Medium-High if the gap is real. | Verify whether rate-limiting exists; add per-IP/per-account attempt caps if it does not. | Medium | Developer | Resolved -- rate limiting confirmed live (loginRateLimit 10/15min, passwordResetRateLimit 5/15min) |
| R-09 | The CV upload feature limits how large and how many files can be uploaded, but it is not yet confirmed whether it properly checks the actual file type rather than just the file name. Accepting unchecked files is a known security weakness. | Cybersecurity | Unconfirmed | Medium. | Verify upload validation; add server-side content-type checking rather than trusting the file extension. | Medium | Developer | Resolved -- server-side magic-byte PDF check confirmed in candidate.controller.ts, not just file extension |
| R-02 | Candidate CVs are saved directly on the server rather than an external storage service. The free hosting plan chosen for this project does not keep files permanently, so CVs could be lost whenever the server restarts. | Technical | High | High — silent, permanent loss of candidate CVs with no error shown. | Move CV storage to an external object store before any real deployment; disclose the limitation clearly if the deployment is demo-only. | High (Critical if real data is used) | Developer | Resolved -- confirmed live: B2_BUCKET_NAME, B2_ENDPOINT, B2_KEY_ID, B2_APPLICATION_KEY, B2_REGION all set in Render's Environment tab (screenshot-verified 2026-09-23) |
| R-10 | The system does not allow two vacancies to share the same title and department, even if one has already been closed. This means a similar job cannot easily be reposted later without a manual workaround. | Technical | Medium — reposting a recurring role is a normal HR pattern. | Medium — blocks a legitimate, expected business action. | Scope the constraint to active (OPEN/ON_HOLD) vacancies only, via a partial index or a soft-delete pattern. | Medium | Developer | Resolved -- uniqueness constraint scoped to OPEN/ON_HOLD vacancies only, migration applied |
| R-11 | There is no automated system in place to run tests whenever the code is changed. All testing currently depends on team members remembering to run it manually, so new changes could break existing features without anyone noticing. | Technical | High — manual steps get skipped under deadline pressure. | Medium-High — a regression could ship unnoticed. | Add a CI workflow (e.g. GitHub Actions) that runs the Vitest suite on every push, at minimum. | Medium | Developer | Resolved -- GitHub Actions CI running Vitest on every push confirmed in .github/workflows/test.yml |
| R-12 | The feature that displays server performance was designed and tested only for Windows computers. Since the project is likely to be hosted on a Linux-based server, this feature may not show accurate information. | Technical | Medium | Low-Medium — a monitoring/cosmetic feature, not core functionality. | Verify the load calculation cross-platform before relying on it in a live deployed demo. | Low | Developer | Resolved -- cross-platform server load fix implemented and verified (Windows CPU-time sampling added) |
| R-05 | Automatic backups and reminder emails are scheduled to run at fixed times, but this only works while the server is actively running. Since the free hosting plan shuts the server down after 15 minutes of inactivity, these scheduled tasks may not run as intended. | Operational | High | High — features built and tested as "automatic" may silently never fire once deployed. | Use an external cron-ping/uptime service to keep the instance awake at those times, or host somewhere with real background-job support. | High | Scrum Master | Open |
| R-13 | There is only one live version of the system, with no separate test version to safely check changes beforehand. If something breaks shortly before the presentation, there is no quick way to recover. | Operational | Medium | High — directly timed against a hard deadline (the viva). | Test deploys a few days ahead, not the night before; keep the previous working commit ready to redeploy. | Medium | Scrum Master | Open |
| R-14 | One team member is responsible for both developing and testing the system, based on the team's own project documents. If this person becomes unavailable, both tasks would be delayed. | Operational | Medium | Medium-High — both build and test verification stall if that person is unavailable. | Cross-train a second team member on at least test execution before the viva. | Medium | Scrum Master | Open |
| R-06 | The project depends on three free external services continuing to offer free access until the deadline, with no paid backup plan in place. A similar situation has already happened before, as a comparable service (PlanetScale) previously removed its free option. | Financial | Low-Medium | High — no working live demo if a provider drops out with no notice. | Keep a tested local/offline fallback for the demo regardless of cloud status. | Medium | Scrum Master | Open |
| R-15 | The team is not currently tracking how close the project is to reaching the usage limits of its free services, such as storage or processing time. Going over these limits could lead to unexpected charges or the service being suspended. | Financial | Low | Medium | Check each provider's usage dashboard periodically in the run-up to the viva. | Low | Scrum Master | Open |
| R-03 | Candidate personal information is kept permanently, even after an application is rejected or a vacancy is closed. There is currently no way to delete this data or a defined time limit for how long it should be stored. | Legal | High — this is the current permanent default. | Medium-High if handling real applicants. | Define a retention/purge policy; add an HR-triggered erase action. | Medium | Business Analyst | Open |
| R-16 | When a candidate's CV is uploaded, whether individually or in bulk, they are not asked for permission or informed about how their personal information will be used. | Legal | High — current default for every upload. | Medium | Add a consent statement to the upload flow or the job application process this data originates from. | Medium | Business Analyst | Open |
| R-04 | When a newly uploaded CV shares an email address with an existing candidate, the system automatically updates that candidate's stored details without informing them that a change has taken place. | Ethical | Medium — occurs on every genuine reapplication. | Medium — no transparency or consent for the data subject. | Notify the candidate by email when their profile is reused or updated for a new application. | Medium | Business Analyst | Open |