6.6 MoSCoW Prioritization

This prioritization is based on the reconciled Product Backlog (30 Sprint 1 items, 13 Sprint 2 items) and reflects the selection decision made at Sprint 1 planning time, not the project's final built state. Must Have stories form the single, unbroken recruitment pipeline -- login through hire/reject -- that has to work end-to-end for every role (HR, Interviewer, Hiring Manager, IT Admin, Management) in a live demo; skipping any one of them breaks the pipeline for that role, so all 30 Sprint 1 items were locked in. Should Have and Could Have list Sprint 2 stories that support that pipeline but were not required for it to demo correctly. Won't Have lists stories deliberately excluded from Sprint 1 scope at planning time as lower priority or higher effort relative to the core pipeline; most of these were subsequently built in Sprint 2, which is noted against each one so this section stays consistent with the Story Implementation Table.

Must Have -- Core Pipeline (Sprint 1, 30 items)

Rationale: forms the single, unbroken recruitment pipeline (login through hire/reject) that must work end-to-end for every role -- HR, Interviewer, Hiring Manager, IT Admin, Management -- in a live demo. Skipping any one item breaks the pipeline for that role.

| Backlog Item | Story |
| --- | --- |
| S1-1 | Log into the system securely (HR) |
| S1-2 | Create, edit, and close vacancies (HR) |
| S1-3 | Configure different interview stages per vacancy (HR) |
| S1-4 | Upload CVs, individually or in bulk (HR) |
| S1-5 | Send selection and rejection emails to candidates (HR) |
| S1-6 | Centralized candidate database (HR) |
| S1-7 | Manually shortlist or reject candidates (HR) |
| S1-8 | Assign interviewers to shortlisted candidates (HR) |
| S1-9 | Schedule interviews (HR) |
| S1-10 | View all candidates (HR) |
| S1-11 | Search and filter candidates by vacancy, stage, score, status (HR) |
| S1-12 | See the last reviewed CV and who viewed it (HR) |
| S1-13 | Retain candidate records after vacancy closure (HR) |
| S1-14 | Candidate profile shows complete application history across vacancies (HR) |
| S1-15 | View assigned candidates and their CVs before interviews (Interviewer) |
| S1-16 | Record interview feedback -- numeric rating and comments (Interviewer) |
| S1-17 | Edit only own interview feedback (Interviewer) |
| S1-18 | Feedback modification history -- previous/new value, editor, timestamp, reason (Interviewer) |
| S1-19 | Decide whether candidates proceed to next interview stage (Hiring Manager) |
| S1-20 | View feedback from other interviewers for the same vacancy (Hiring Manager) |
| S1-21 | Compare shortlisted candidates using scores and feedback (Hiring Manager) |
| S1-22 | Dashboard displaying active vacancies and recruitment progress (Management) |
| S1-23 | Monitor recruitment KPIs -- applications, shortlisted, interviews, hires (Management) |
| S1-24 | Recruitment reports generated per vacancy (Management) |
| S1-25 | Reports exported as PDF files (Management) |
| S1-26 | Create, edit, deactivate, and manage user accounts (IT) |
| S1-27 | Assign role-based permissions (IT) |
| S1-28 | Maintain clear audit logs of every recruitment activity (IT) |
| S1-29 | Send interview emails to candidates and interviewers (HR) |
| S1-30 | View organization-wide recruitment dashboards (Leadership Management) |

Should Have -- Pipeline Support (Sprint 2, built, operationally important)

Rationale: closes operational gaps in the day-to-day pipeline (reminders, follow-up visibility, monitoring) that HR/Management would notice missing, but the core recruitment flow still functions without them. Delivered in Sprint 2.

| Backlog Item | Story |
| --- | --- |
| S2-1 | Monitor the number of candidates in each recruitment stage (Management) |
| S2-3 | Automated reminders for pending reviews and overdue feedback (HR) |
| S2-4 | Pending follow-ups displayed (HR) |
| S2-5 | Send interview reminders before scheduled interviews (HR) |
| S2-6 | Notifications delivered within the application and email (Interviewer) |
| S2-11 | Monitor system performance (IT) |

Could Have -- Smaller Admin Polish (Sprint 2, built)

Rationale: small, self-contained additions worth including if time allowed once the pipeline and Should Have items were done. Delivered in Sprint 2.

| Backlog Item | Story |
| --- | --- |
| S2-2 | Duplicate candidate detection, so duplicate CVs are not uploaded (HR) |
| S2-13 | Configurable notification templates (IT) |

Won't Have (Excluded from Sprint 1 Scope)

Rationale: judged lower priority, higher effort, or redundant relative to the core pipeline at Sprint 1 planning time, so deliberately left out of Sprint 1.

| Backlog Item | Story | Rationale |
| --- | --- | --- |
| S2-7 | Monitor recruitment performance across departments (Leadership Management) | Needs its own department-comparison aggregation endpoints -- more effort than a Sprint 1 slot justified. Excluded from Sprint 1; delivered in Sprint 2. |
| S2-8 | View historical recruitment trends (Leadership Management) | Needs a rolling multi-month trend endpoint, with no meaningful history to show this early in the system's life. Excluded from Sprint 1; delivered in Sprint 2. |
| S2-9 | Dashboards showing hiring trends and time-to-hire (Leadership Management) | Same underlying data/endpoint as S2-8 -- near-duplicate story, recommend merging the two into one backlog item. Excluded from Sprint 1; delivered in Sprint 2. |
| S2-10 | Complete audit logs of all system activities for security and compliance (IT) | Duplicates the Sprint 1 audit-log story (S1-28) -- not a distinct feature. Recommend dropping this row from the backlog rather than tracking it as separate scope. |
| S2-12 | Automatic system backups to prevent data loss (IT) | An operational safety net, not something the recruitment pipeline itself depends on to demo correctly. Excluded from Sprint 1; delivered in Sprint 2. |

Item labels reference the reconciled Product Backlog: S1-# = Sprint 1 Product Backlog item number, S2-# = Sprint 2 Product Backlog item number.