| ID | Title | Description | Design Approach | Tasks | Responsibilities | Status |
| --- | --- | --- | --- | --- | --- | --- |
| US-33 | Automated reminders | Provide reminders when there are pending reviews and/or overdue feedback | Reinterpreted as a manual, HR-triggered workflow rather than a background timer, per the locked project scope. A Follow-ups page derives two live sections on every read: Pending CV Review (applications still at the Applied stage) and Pending Feedback (interviews that have taken place but a panelist has not yet submitted feedback for). | - Build GET /api/follow-ups endpoint deriving both sections on read - Add a "Send Reminder" action with an editable email template before sending - Build the HR Follow-ups page UI | Developer (Dulathmi Dunuwille) | Completed |
| US- 34 | Pending follow-up visibility | Display pending follow-ups so that no candidate is overlooked. | Delivered on the same Follow-ups page as US-33 rather than a separate screen. Nothing is stored as "pending" -- both sections are computed live from current application/interview state each time the page loads, so a resolved item (shortlisted, rejected, or feedback submitted) automatically drops off the list on its own. | - Extend the Follow-ups query to compute both sections on read - Keep closed-vacancy follow-ups visible with a marker rather than hiding them - Auto-remove resolved items from both lists | Developer (Dulathmi Dunuwille) | Completed |
| US- 35 | Interview reminder emails | Send interview reminder emails to candidates and interviewers before their scheduled interview time. | Unlike US-33's manual design, this is a genuine automatic background job -- the only send path in the system that fires with no HR action. A scheduled job checks every 15 minutes for interviews starting within a 24-hour window and sends once per interview slot. | - Build a node-cron job (interviewReminders) on a 15-minute check interval - Add candidate- and panelist-facing reminder email templates - Guard against duplicate sends for the same interview slot | Developer (Dulathmi Dunuwille) | Completed |
| US- 36 | Multi-channel notifications | Deliver notifications to interviewers within the application, in addition to email, so important recruitment activity is never missed. | Added an in-app channel alongside the email channel that already existed. A single notification-dispatch function writes an in-app notification record alongside every relevant staff-facing email, so the two channels cannot drift out of sync. | - Add a Notification table and /api/notifications endpoints (list, unread count, mark read, mark all read) - Build a shared notification bell component in every role's sidebar - Wire the in-app notification into every existing staff-facing email send | Developer (Dulathmi Dunuwille) | Completed |
| US- 37 | Cross-department performance monitoring | Allow Leadership to monitor recruitment performance across all departments. | Built as a dedicated Department Performance tab, reusing the existing organisation-wide reporting data but aggregated per department rather than per vacancy. | - Build a department-aggregation endpoint (best fill rate, fastest hiring, most open roles, overdue roles) - Build the Department Performance page with KPI tiles and hired/rejected-by-department charts - Add a full per-department breakdown table | Developer (Dulathmi Dunuwille) | Completed |
| US- 38 | Historical recruitment trends | Allow Leadership to view historical recruitment trends to support strategic workforce planning. | Built as a Hiring Trends tab backed by a single rolling eight-month-window endpoint, chosen so the same data could also satisfy US-39's near-identical dashboard requirement without duplicating backend work. | - Build a hiring-trends endpoint over a rolling 8-month window - Build the Hiring Trends page with trend charts | Developer (Dulathmi Dunuwille) | Completed |
| US- 39 | Hiring trend dashboard | Provide dashboards showing hiring trends, time-to-hire, and recruitment efficiency metrics. | Recognised at design time as the same underlying data as US-38, so both stories are served by the same Hiring Trends tab and endpoint rather than building a second, overlapping dashboard. | - Reuse the US-38 hiring-trends endpoint - Surface time-to-hire and recruitment-efficiency metrics on the same tab | Developer (Dulathmi Dunuwille) | Completed (shares its implementation with US-38) |
| US- 40 | System-wide audit logging | Maintain complete audit logs of all system activities for security and compliance. | Recognised as functionally identical in scope to the Sprint 1 audit-log story. Rather than building a second, overlapping logging system, this story is satisfied by the same audit log table and Audit Logs screen, extended to cover all tracked event types. | - Confirm all tracked event types are wired (vacancy, CV, feedback, interview, notification, account, role events) - No separate screen built -- shares the existing filterable Audit Logs page | Developer (Dulathmi Dunuwille) | Completed (shares its implementation with the Sprint 1 audit-log story; recommend merging the two backlog items) |
| US- 41 | System performance monitoring | Allow IT Admin to monitor system performance so the application's health can be tracked. | Built as a System Monitoring page showing server load, average response time, and concurrent active users. Response time is tracked from a rolling window of real request durations; server load uses the OS's native load average on Linux (the production platform) and a real CPU-time-sampling calculation on Windows, since Node cannot read a load average on Windows at all. | - Add request-timing middleware for average response time - Add a cross-platform server-load calculation (native loadavg on Linux/macOS, CPU-time sampling on Windows) - Build the System Monitoring page with live KPI tiles and an active-users table | Developer (Dulathmi Dunuwille) | Completed |
| US- 42 | Automatic system backups | Provide automatic system backups to prevent data loss. | A real scheduled job rather than a simulated history: runs a database dump daily, encrypts it when an encryption key is configured, optionally uploads it to Backblaze B2 cloud storage, and prunes backups past a 14-day retention window. A manual "Run Backup Now" action exists alongside the scheduled job so the feature is demonstrable outside its overnight schedule. | - Build a scheduled backup job (dump, AES-256 encryption, retention pruning) - Add Backblaze B2 upload as an optional cloud storage target - Add a manual "Run Backup Now" endpoint and UI, both audit-logged | Developer (Dulathmi Dunuwille) | Completed |
| US- 43 | Configurable notification templates | Allow IT Admin to configure notification templates used for automated system emails. | Scoped deliberately to only the fully-automatic sends where nobody reviews the wording at send time (interview scheduled, hiring decision, password reset, interview reminders). The manual Follow-ups sends from US-33 are intentionally left free-text, since HR already edits that wording per send. | - Add a notification-template table and IT-Admin-only CRUD endpoints - Build a template editor page for IT Admin - Wire the automatic email sends to render from stored templates | Developer (Dulathmi Dunuwille) | Completed |