3. Sprint Backlog

Selected User Stories for Sprint 1:

| User Story | Acceptance Criteria | Estimation | Dependencies |
| --- | --- | --- | --- |
| As an HR Officer, I want to log into the system securely so that only authorized personnel can access recruitment information. | - User can log in with email and password via a dedicated login screen. - Invalid credentials return a generic "Invalid email or password" message, with no indication of which field was wrong or whether the account is deactivated. - Successful login issues a session token and routes the user to their role-specific dashboard. | 5 points | User database schema (roles, credentials) |
| As an IT administrator, I want to create, edit, deactivate, and manage user accounts. | - IT Admin can create, edit, and activate/deactivate user accounts from a Users page. - New accounts require an initial password field. - IT Admin cannot deactivate or otherwise lock their own account. | 5 points | Secure login completed |
| As an IT administrator, I want to assign role-based permission to users so they can only access information relevant to their responsibilities. | - Every route is gated by a role check matching the user's assigned role. - IT Admin can change a user's role from an inline control on the Users page. - A user attempting an action outside their role receives an access-denied response. | 5 points | User account management completed |
| As an IT administrator, I want to maintain clear audit logs with every recruitment activity in a given timeline. | - Every recruitment action (vacancy created/edited/closed, CV uploaded, feedback submitted, interview scheduled, notification sent, account created/deactivated, role changed) is written to an audit log. - Audit Logs page can be filtered by action, entity, and date range. - View flags when the result set hits the row cap. | 5 points | Role-based permissions completed (needs the actions it logs to exist) |
| As an HR Officer, I want to create, edit, and close job vacancies. | - HR can create, edit, and close a job vacancy. - A duplicate vacancy (same title and department) is rejected while one is already open. - Closed vacancies remain visible for historical reference. | 3 points | Role-based permissions completed |
| As an HR Officer, I want to configure different interview stages for each vacancy because recruitment processes vary depending on the job role. | - HR can add, rename, and remove interview rounds for a specific vacancy. - Once a candidate has entered a round, that round locks against further edits. - Every vacancy keeps 4 fixed stages (Applied/Shortlisted/Hired/Rejected) around the configurable rounds. | 5 points | Job vacancy management completed |
| As an HR Officer, I want to upload individual CVs. | - HR can upload a single candidate CV (PDF). - System auto-extracts name, email, and phone number for HR to review and correct before saving. - Saved candidate is linked to the vacancy the CV was uploaded against. | 3 points | Job vacancy management completed |
| As an HR Officer, I want to upload CVs in bulk so I can efficiently manage over 1000 applicants. | - HR can select multiple CV files in a single upload request. - Each file goes through the same extract-then-confirm review step as a single upload. - Upload result reports how many candidates were created versus matched to existing records. | 5 points | Individual CV upload completed |
| As an HR Officer, I want all uploaded candidates stored in a centralized database. | - All uploaded candidates are stored in one shared table, not siloed per vacancy. - A candidate can appear on multiple vacancies without creating duplicate candidate records. | 3 points | Individual and bulk CV upload completed |
| As an HR Officer, I want to manually shortlist or reject candidates after reviewing their CVs. | - HR can shortlist or reject a candidate directly from the Candidates list. - Candidate's status badge reflects the decision (e.g. Shortlisted / Rejected / Under Review). | 2 points | Centralized candidate database completed |
| As an HR Officer, I want to assign interviewers and hiring managers to shortlisted candidates. | - HR can add or remove staff from a vacancy's interviewer pool. - Pool is scoped to one vacancy and reused across that vacancy's interview rounds. | 3 points | Job vacancy management, User account management completed |
| As an HR officer, I want to schedule interviews by selecting the date, time, interviewers, and interview stage. | - HR can schedule an interview by choosing date, time, round, and panel members. - System rejects a booking that double-books a panelist. - Candidate must be Shortlisted before an interview can be scheduled against them. | 5 points | Candidate shortlisting, Configurable interview stages, Assign interview panel completed |
| As an HR Officer, I want to send interview invitation notifications to candidates and interviewers. | - Candidate and every assigned panelist receive an email once an interview is scheduled. - Email content includes date, time, and round details. | 5 points | Interview scheduling completed |
| As an HR Officer, I want to view all candidates. | - HR can see a list of all candidates across all vacancies. - Each row shows the candidate's current vacancy and stage. | 2 points | Centralized candidate database completed |
| As an HR Officer, I want to search and filter candidates by vacancy, stage, score, and status. | - HR can filter candidates by vacancy, stage, minimum score, and status. - Search matches by candidate name. | 3 points | View all candidates completed |
| As an HR Officer, I need to be able to see the last reviewed CV along with who viewed it. | - System records who last viewed a candidate's CV and when. - This information is visible on the candidate's profile. | 3 points | Individual CV upload, Candidate shortlisting completed |
| As an Interviewer, I want to view assigned candidates and their CVs before interviews. | - Interviewer can see every candidate and interview assigned to them, past and future. - Interviewer can open the candidate's CV from this view. | 2 points | Interview scheduling completed |
| As an Interviewer, I want to record interview feedback using a numeric rating and detailed commenting. | - Interviewer can submit a numeric score (1-10) and written comments for an interview they attended. - Feedback cannot be submitted before the interview's scheduled time has passed. | 3 points | View assigned candidates completed |
| As a Hiring Manager, I want to recommend whether candidates proceed to the next interview stage. | - Hiring Manager can recommend Proceed / Do Not Proceed (or Hire / Reject at the final round) once all current-round feedback is submitted. - The recommendation is binding — it is the only way an application's stage changes. | 2 points | Interview feedback recording completed |
| As an HR Officer, I want to retain candidate records after vacancies are closed for future reference. | - Closing a vacancy does not delete or hide its candidates. - Candidate history remains queryable after closure. | 2 points | Job vacancy management, Centralized candidate database completed |
| As an Interviewer, I want to edit only my own interview feedback. | - Interviewer can edit only feedback they personally submitted. - Editing requires a stated reason for the change. | 3 points | Interview feedback recording completed |
| As an Interviewer, I want every feedback modification recorded with the previous value, updated value, editor, timestamp, and reason for the change. | - Every feedback edit stores the previous score/comments, new score/comments, editor, timestamp, and reason. - Edit history is viewable by both the editor and Hiring Managers reviewing that feedback. | 5 points | Feedback edit restriction completed |
| As a Hiring Manager, I want to view interview feedback submitted by other interviewers for candidates applying for the same vacancy. | - Hiring Manager can view feedback from every interviewer on a shortlisted candidate for their vacancy. - A plain Interviewer can only see their own submitted feedback, not a peer's. | 3 points | Interview feedback recording, Stage progression recommendation completed |
| As an HR Officer, I want to send selection and rejection emails to candidates. | - Candidate receives an email automatically when a final hire or reject decision is recorded. - Sending the email is written to the audit trail. | 3 points | Stage progression recommendation completed |
| As Management, I want a dashboard displaying all active vacancies and their recruitment progress. | - Management can view a dashboard of their department's active vacancies and recruitment progress. - Dashboard includes KPI tiles and a per-vacancy status (On Track / Delayed / Overdue). | 5 points | Job vacancy management, Interview scheduling completed |
| As Management, I want to monitor recruitment KPIs such as applications received, shortlisted candidates, interviews completed, extended offers, and hires made. | - Management dashboard shows open-vacancy count and average time-to-hire. - KPIs are scoped to the Management user's own department. | 5 points | Active vacancies dashboard completed |
| As Leadership Management, I want to view organization-wide recruitment dashboards. | - Leadership can view recruitment KPIs and a stage-progression breakdown across the whole organization (not department-scoped). | 3 points | Active vacancies dashboard, Recruitment KPI monitoring completed |
| As Management, I want recruitment reports generated for each vacancy. | - A report can be generated for a single vacancy showing its recruitment progress and stage timings. - Report is reachable from a link on the vacancy's row in the dashboard. | 3 points | Job vacancy management, Interview scheduling, Interview feedback recording completed |
| As Management, I want reports exported as PDF files. | - Vacancy report can be downloaded as a branded PDF. - PDF export is the only export format offered (Excel export was descoped). | 5 points | Recruitment reports per vacancy completed |
| As an HR officer, I want candidate profiles to include complete application history across multiple vacancies. | - Candidate profile lists every vacancy that candidate has applied to. - History persists even if one of those vacancies is later closed. | 3 points | Centralized candidate database, Candidate shortlisting completed |
| As a Hiring Manager, I want to compare shortlisted candidates using scores and interview feedback before making hiring decisions. | - Hiring Manager can view a ranked comparison of the top 5 shortlisted candidates for a vacancy by latest-round score. - Comparison includes a score-distribution chart and top comments drawn from feedback. | 5 points | Interview feedback recording, Stage progression recommendation completed |